GOVERNMENT POLYTECHNIC, PUNE - 16

(An Autonomous Institute of the Government of Maharashtra)

DEPARTMENT OF INFORMATION TECHNOLOGY

PROJECT WEEKLY DIARY

ON

" SMART CAMPUS MANAGEMENT SYSTEM "

SUBMITTED BY

| (2407001) | Aniket Lalasaheb Pawar |
| --- | --- |
| (2407005) | Khushi Rajesh Bhilavekar |
| (2407012) | Someshwar Balu Chavan |
| (2407052) | Ishwari Kailas Sandbhor |

UNDER THE GUIDANCE OF

Smt. Anita Kshirsagar

(Lecturer, Department of Information Technology)

Submitted in Partial Fulfilment

of

The Requirements for the Award of the Diploma in

INFORMATION TECHNOLOGY

ACADEMIC YEAR: 2026 -2027

GOVERNMENT POLYTECHNIC, PUNE, Ganeshkhind Road, Shivajinagar, Pune – 411016

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 1

Date: 1 July 2026 – 7 July 2026

Activity: Project Distribution, Orientation and Topic Finalization

Work Done / Weekly Progress:
During the first week, we attended the project orientation and received information regarding the capstone project process, project guidelines, documentation requirements and evaluation criteria. The project was distributed under the guidance of our faculty mentor, Mrs. Anita Kshirsagar. After discussing different possible project ideas, we finalized Smart Campus App as our capstone project.

We discussed the basic objective of developing a digital campus management application for students, parents, faculty and administrators. We identified the major users of the system and discussed the basic modules required in the application. Initial discussions were also conducted regarding the technologies, database and overall development approach.

Learning / Outcome:
We understood the capstone project procedure, project selection process, mentor guidance process and the importance of proper planning before starting development. The Smart Campus App project topic was finalized.

COs Addressed:

CO5: Create a comprehensive project report and present the methodology and results within the institute.

Problems / Challenges:
Understanding the complete project scope and deciding which features should be included in the first version was a challenge.

Next Week Plan:
Study the requirements of the Smart Campus App in detail. Identify user roles, functional requirements, major modules, database requirements and prepare the initial system architecture.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 2

Date: 8 July 2026 – 14 July 2026

Activity: Requirement Analysis and System Planning

Work Done / Weekly Progress

During the second week, we performed detailed requirement analysis for the Smart Campus App. We identified the major users as Student, Parent, Faculty and Admin. We listed the functions required for each user. Student requirements included dashboard, attendance, assignments, assignment submission, results, performance, timetable, notices and AI assistant. Parent requirements included child information, attendance, academic performance, results, timetable, examination schedule, notifications, leave and faculty contact.

Faculty requirements included student management, attendance, assignments, notices, results, timetable and student performance. Admin requirements included user management, student management, faculty management, courses, subjects, classes, notices, reports and analytics. We discussed the requirements with the faculty mentor and prepared the initial module structure.

Learning / Outcome:
We learned how to convert a project idea into functional and user-specific requirements. The major modules and user roles of the Smart Campus App were identified.

COs Addressed:

CO1: Identify real-world field problems relevant to the project work conducted at the institute.

CO2: Analyse the feasibility and viability of the project by conducting data collection and experiments, as well as evaluating required resources, costs, and support.

Problems / Challenges:
Managing a large number of requirements and deciding the priority of different modules required discussion and planning.

Next Week Plan:
Prepare the database structure, identify entities and relationships, and finalize the system architecture and technology stack.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 3

Date: 15 July 2026 – 21 July 2026

Activity: System Architecture and Database Design

Work Done / Weekly Progress:
During this week, we designed the overall architecture of the Smart Campus App. We finalized the use of Flutter for the application frontend, FastAPI for the backend API and MySQL for database management. We identified the communication flow between the Flutter application, FastAPI backend and MySQL database.

We designed the initial database entities required for users, roles, students, parents, faculty, departments, courses, subjects, classes, timetable, attendance, assignments, submissions, examinations, results, notices, events, complaints, notifications and leave requests. We discussed primary keys, foreign keys and relationships between the tables. The database structure was reviewed with the faculty mentor.

Learning / Outcome:
We learned the importance of system architecture and database normalization. The basic three-layer structure of the application was finalized.

COs Addressed:

CO2: Analyse the feasibility and viability of the project by conducting data collection and experiments, as well as evaluating required resources, costs, and support.

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Designing relationships between different modules and ensuring that the database could support all user roles was challenging.

Next Week Plan:
Create the MySQL database and tables. Insert initial master data and start backend project setup.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 4

Date: 22 July 2026 – 28 July 2026

Activity: Database Implementation and Backend Setup

Work Done / Weekly Progress:
During the fourth week, we implemented the MySQL database according to the finalized design. We created the required tables for roles, users, departments, courses, subjects, faculty, classes, students, parents, parent-student relationships, timetable, attendance, assignments, submissions, exams, results, notes, notices, events, complaints, notifications and leave requests.

Initial master data was inserted into the database for testing. At the same time, we created the FastAPI backend project and configured the database connection. Basic backend folder structure and API service structure were prepared.

Learning / Outcome:
We learned how to implement a relational database and connect it with a FastAPI backend. We also understood the importance of master data for testing application modules.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Database relationships, foreign-key dependencies and backend database connection configuration required careful checking.

Next Week Plan:
Develop authentication APIs and implement login and user-role verification for Student, Parent, Faculty and Admin users.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 5

Date: 29 July – 4 August 2026

Activity: Authentication and User Management Module

Work Done / Weekly Progress:
During this week, we developed the authentication functionality of the Smart Campus App. Login functionality was implemented through the FastAPI backend. User credentials were validated using the users table, and role-based access was planned for Student, Parent, Faculty and Admin users. We implemented APIs for retrieving users, roles, students, faculty and parents.

Flutter-side API service integration was also started. Login screens were connected with the backend so that users could enter their credentials and access the appropriate dashboard.

Learning / Outcome:
We learned how frontend and backend communicate using REST APIs. We also understood the importance of authentication and role-based access in a multi-user campus management system.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Connecting Flutter with the backend and handling API responses and login errors required debugging.

Next Week Plan:
Develop the Student module and integrate student dashboard, profile, attendance and timetable information with backend APIs.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 6

Date: 5 August 2026 – 11 August 2026

Activity: Student Module Development

Work Done / Weekly Progress:
During this week, we developed the main Student module of the Smart Campus App. The student dashboard was created to provide access to important academic information. Student profile and student details were connected with backend data.

Attendance information was integrated using the attendance API. Timetable information was displayed according to the student's class. We also started integrating notices and other academic information into the student interface. The application was tested using sample student records from the database.

Learning / Outcome:
We learned how to build Flutter screens connected to live backend APIs. We also learned how student-specific information can be filtered and displayed dynamically.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Filtering information according to the logged-in student's ID and handling asynchronous API data required debugging.

Next Week Plan:
Complete Student academic modules including assignments, assignment submission, results and performance.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 7

Date: 12 August 2026 – 18 August 2026

Activity: Student Academic Modules and Submission Functionality

Work Done / Weekly Progress:
During this week, we developed the student assignment and academic performance modules. Assignment information was retrieved from the backend and displayed to students. Assignment status was implemented to differentiate pending, submitted, checked and graded assignments.

Assignment submission functionality was developed so that students can select and submit files. Student results were integrated with subject-wise marks, total marks, grades, status and remarks. The student performance screen was also developed using attendance, assignments and examination results. We tested the modules using different student records.

Learning / Outcome:
We learned how to combine data from multiple backend APIs to generate meaningful student academic information. We also learned file-selection and submission handling.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Handling different assignment statuses and integrating file selection with the application required additional testing.

Next Week Plan:
Develop the Parent module and connect parent accounts with their respective students.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 8

Date: 19 August 2026 – 25 August 2026

Activity: Parent Module Development

Work Done / Weekly Progress:
During this week, we developed the Parent module of the Smart Campus App. Parent login and dashboard functionality were tested. The parent-student relationship was integrated so that parents can access information related to their children. Attendance, academic performance, results, timetable and examination information were connected with backend APIs.

Parent notifications were implemented to display relevant updates. Faculty contact, leave information and other academic information were also integrated into the parent interface. Multiple parent-student relationships were tested to ensure that the correct student information is displayed.

Learning / Outcome:
We learned how to manage parent-child relationships in the database and display information for multiple students under one parent account.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Mapping parents to the correct student records and filtering academic data correctly was challenging.

Next Week Plan:
Develop Faculty modules including faculty dashboard, student management, attendance, assignments and notices.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 9

Date: 26 August–1 September 2026

Activity: Faculty Module Development

Work Done / Weekly Progress:
During this week, we developed and tested the Faculty module. Faculty dashboard and faculty profile functionality were implemented. Faculty members were provided with access to student lists and academic information. Attendance functionality was developed so faculty can view and manage student attendance.

Assignment-related functionality was integrated, including assignment information and student submissions. Faculty notice publishing functionality was also developed. Student performance information was connected with the faculty module so that faculty can monitor academic progress. The faculty module was tested using sample faculty and student records.

Learning / Outcome:
We learned how faculty-specific operations can be integrated into the same application while maintaining role-based functionality. We also learned how faculty can manage academic information through APIs.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Handling different faculty, classes and student records while maintaining correct data filtering required careful testing.

Next Week Plan:
Develop the Admin module and integrate management features such as students, faculty, courses, subjects, classes and reports.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 10

Date: 2 September 2026 – 8 September 2026

Activity: Admin Module and Management Features

Work Done / Weekly Progress:
During this week, we developed the Admin module of the Smart Campus App. Admin functionality was implemented for managing students, faculty, courses, subjects and classes. Admin users were provided with access to academic and user-related information. CRUD operations were integrated for relevant management modules.

Admin notices and other management information were connected with backend APIs. Reports and analytics functionality was also developed to provide an overview of campus data. The admin dashboard and individual management screens were tested with the database master data.

Learning / Outcome:
We learned how administrative management functionality can control and maintain the data used by different application users.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Managing CRUD operations and maintaining relationships between courses, subjects, classes, faculty and students required careful testing.

Next Week Plan:
Complete additional features such as AI assistant, notices, events, complaints, notifications and leave management.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 11

Date: 9 September 2026 – 15 September 2026

Activity: Additional Features and AI Assistant Integration

Work Done / Weekly Progress:
During this week, we worked on the additional Smart Campus App features. The Student AI Assistant was developed to provide rule-based responses using student academic information such as attendance, assignments, results, timetable, notices, events and performance.

Study recommendations functionality was also developed based on available student information. Notices, events, complaints, notifications and leave-related modules were integrated. Parent notification functionality was also tested. The objective was to provide students and parents with a single application for accessing important campus information.

Learning / Outcome:
We learned how multiple application modules can be combined to provide a complete user experience. We also understood how an AI-style assistant can be implemented using structured academic data and predefined responses.

COs Addressed:

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

CO4: Evaluate the proposed project work's ethical considerations and societal impacts.

Problems / Challenges:
Combining data from several APIs and handling missing or incomplete data required additional error handling and testing.

Next Week Plan:
Perform complete integration testing of Student, Parent, Faculty and Admin modules and identify application errors.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 12

Date: 16 September 2026 – 22 September 2026

Activity: Complete System Integration and Testing

Work Done / Weekly Progress:
During this week, we performed integration testing of the complete Smart Campus App. Student, Parent, Faculty and Admin login flows were tested. API communication between Flutter and FastAPI was verified. Database records were checked against the information displayed in the application. Attendance, assignments, submissions, results, timetable, notices, notifications, events, complaints and leave-related features were tested. We also tested different users and records to verify that user-specific information was being displayed correctly. Errors identified during testing were documented for correction.

Learning / Outcome:
We learned the importance of integration testing and data validation in a multi-module application. We understood that individual modules may work correctly but still require testing when integrated together.

COs Addressed:

CO2: Analyse the feasibility and viability of the project by conducting data collection and experiments, as well as evaluating required resources, costs, and support.

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Finding issues caused by interactions between different modules and APIs required repeated testing.

Next Week Plan:
Fix identified bugs, improve error handling, clean the application code and perform another complete testing cycle.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 13

Date: 23 September 2026 – 29 September 2026

Activity: Bug Fixing, Validation and Application Improvement

Work Done / Weekly Progress:
During this week, we focused on fixing the errors identified during integration testing. API response handling and data filtering were checked across different screens. Flutter code was reviewed for runtime and analyzer issues. Student assignment submission and file selection functionality were tested. Parent notifications and student academic screens were rechecked. Faculty and Admin modules were tested with different records.

We also checked application navigation, login/logout functionality, empty states, error messages, refresh operations and API connectivity. Code cleanup was performed without changing the existing application design or major functionality.

Learning / Outcome:
We learned systematic debugging, error handling and validation techniques. We also learned the importance of testing an application from the perspective of different user roles.

COs Addressed:

CO2: Analyse the feasibility and viability of the project by conducting data collection and experiments, as well as evaluating required resources, costs, and support.

CO3: Apply technical knowledge and engineering skills to develop effective solutions for real-life or industrial problems.

Problems / Challenges:
Some issues appeared only under specific user data or platform conditions, which required repeated testing and debugging.

Next Week Plan:
Conduct mentor review, demonstrate the complete Smart Campus App, collect feedback and make the required corrections.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 14

Date: 30 September–6 October 2026

Activity: Mentor Review, Feedback and Final Corrections

Work Done / Weekly Progress:
During this week, we presented the developed Smart Campus App to our faculty mentor, Mrs. Anita Kshirsagar, for review. We demonstrated the Student, Parent, Faculty and Admin modules and explained the database, backend API communication and major application features.

The mentor reviewed the application flow, functionality, user interfaces and project progress. Based on the mentor's feedback, we identified areas requiring improvement and made the necessary corrections. We re-tested the modified modules and verified that the changes did not affect the existing functionality.

Learning / Outcome:
We learned the importance of mentor review before final submission. We understood how external feedback can help identify usability, functionality and documentation improvements.

COs Addressed:

CO4: Evaluate the proposed project work's ethical considerations and societal impacts.

CO6: Demonstrate the project outcomes, findings, and achievements effectively through presentations and exhibits.

Problems / Challenges:
Implementing final corrections while maintaining the existing functionality and avoiding new errors required careful testing.

Next Week Plan:
Complete final testing, prepare project documentation and report, finalize presentation/demo material and conduct the final project review.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________

CAPSTONE PROJECT – WEEKLY DIARY

Week No.: Week 15

Date: 7 October 2026 – 13 October 2026
Activity: Final Testing, Documentation, Report Preparation and Project Review

Work Done / Weekly Progress:
During the final week, we completed the final testing of the Smart Campus App after incorporating mentor feedback. All major user roles were tested, including Student, Parent, Faculty and Admin. Login, dashboard, attendance, assignments, assignment submission, results, performance, timetable, notices, notifications, events, complaints, leave, faculty management, student management, academic management and other major features were verified.

The application was checked for API connectivity, database integration, navigation and basic error handling. We prepared the final project documentation and report, including project objectives, requirement analysis, system architecture, database design, implementation details, testing and results. Screenshots and important application outputs were collected for the report and presentation. The final project demonstration flow was prepared and the complete project was reviewed with the faculty mentor.

Learning / Outcome:
We gained practical experience in complete software development, including requirement analysis, database design, backend API development, Flutter application development, integration, testing, debugging, documentation and final presentation. The Smart Campus App was completed and prepared for final demonstration and evaluation.

COs Addressed:

CO5: Create a comprehensive project report and present the methodology and results within the institute.

CO6: Demonstrate the project outcomes, findings, and achievements effectively through presentations and exhibits.

Problems / Challenges:
Completing final testing, documentation and report preparation within the submission schedule required proper time management and coordination.

Faculty Guide Name: Smt. A. D. Kshirsagar

Guide Signature: __________________